Team Meeting	May 6, 2019 / 2 hours / ESIEE PARIS

Meeting called by:	Clément CHOMICKI	Type of meeting:	First team project meeting
Facilitator:	Barbara PARE	Note taker:	Maylis MONTANI

Attendees:	Amaury BARUZY, Clément CHOMICKI, Alexandre LEBLON, Maylis MONTANI, Barbara PARE

Minutes
Agenda item:	Giving roles	Presenter:	Clément

Discussion:
To be able to work efficiently we needed to know who’s going to do what.
- We named Clément as leader of the project. He works on the analysis of the 4D image.
- Maylis takes notes during the project meetings and works on the graphic interface.
- Amaury takes notes during the project meetings and is responsible of the graphic representation of the data.
- Alexandre helps Clement to analyse the 4D image.
- Barbara is the facilitator. She plans our work and helps the ones who needs help.

Agenda item:	Organisation of the work	Presenter:	Clément

Discussion:
We need to know what each person we will do. It is necessary to work in symbiosis. We also need to create a Github so that everyone has access to what the others have done, and a Whatsapp group where we can talk about the project when we are not at school. We have to install a couple of things on our computers so that everyone can work on the same basis.
Action items	Person responsible	Deadline
Create a Github	Amaury & Clément	May 6
Create a Whatsapp conversation	Alexandre	May 6
Install material to work	Barbara & Maylis	May 9

Agenda item:	Analysis of the 4D images	Presenter:	Clément & Alexandre

Discussion:
To analyse images we need to organise what teachers gave us. To use the library “pink” we need to understand how it works and familiarize with the tool. By looking at the images, we saw that we need to find a way to separate grains of sand which seem to be glued.
Action items	Person responsible	Deadline
Organise folder with images	Clément	May 7
Controle the new tool	Alexandre & Clément	May 13
Find a way to separate grains	Alexandre & Clément	May 15

Agenda item:	Graphical interface	Presenter:	Amaury

Discussion:
To represent our results we need to create an interface. In this interface, we will be able to see grains of sand in a 3D representation and we will be able to change the time to represent 4D (4D is 3D + time). We have to create tools to represent the results as the client want.
Action items	Person responsible	Deadline
3D/4D representation	Amaury	May 15
Creation of the interface	Maylis & Barbara	May 15