Team Meeting	May 13, 2019 / 2 hours / ESIEE PARIS

Meeting called by:	Clément CHOMICKI	Type of meeting:	Second team project meeting
Facilitator:	Barbara PARE	Note taker:	Maylis MONTANI

Attendees:	Amaury BARUZY, Clément CHOMICKI, Alexandre LEBLON, Maylis MONTANI, Barbara PARE

Minutes
Agenda item:	Analysis of the 4D images	Presenter:	Clément & Barbara

Discussion:
By looking at the images, we saw that we need to find a way to separate grains of sand which seem to be glued. We found a solution thanks to our teachers which explained us what we have to do to find the border between different grains of sand. The first thing is using the tool “dist” which is part of the “pink” library to create a map of the distance between the inside and the outside of the grain (in pixels). The second tool that we need to use is “watershed” which is also part of the “pink” library to visualize the separating line between two grains of sand. After completing this step we will have to track the position of every grain but we’ll do that later.
Action items	Person responsible	Deadline
Separate grains of sand	Clément & Barbara	May 16
Tracking of the grain of sand	Clément	May 24

Agenda item:	Graphical interface	Presenter:	Amaury

Discussion:
During the meeting with our teachers we had some issues. We needed to understand how do they want us to represent the grain so that we can then select a grain and print a its trajectory. They explained that they wanted a scrollbar to change the time so that they can fully (and simply) see the 4D image. They also want to be able to click on a grain and then visualise how it moves. The interface should have different windows where we can select different views of the sand (2D and 3D) and different ways to analyse it. We have to develop different tools to represent our results. We decided to use the PyQt4 library to create this interface.
Action items	Person responsible	Deadline
Creation of the scrollbar	Amaury	May 15
Creation of the interface	Maylis & Barbara	May 15